## Slide 1
ROOF INSURANCE EXPERTS!
WE'LL HELP WIN YOUR CLAIMOR WE'LL WORK FOR FREE!
UNDERSTANDING YOUR CONTINGENCY AGREEMENT
A Complete Step-by-Step Guide to theRoofing Insurance Claim Process
David Saitta
904-891-8435
LAND Roofing Company
Florida State Certified Roofing LIC# CCC1326379
"IN BUSINESS SINCE 1937"

## Slide 2
PHASE 1: INITIAL ASSESSMENT
A
INITIAL CONSULTATION
4+ hours minimum with homeowner including first meeting, phone calls, and check collection
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 3
PHASE 1: INITIAL ASSESSMENT
B
COMPLETE DAMAGE ASSESSMENT
Comprehensive damage assessment with detailed notes, photos, and videos all pushed to the cloud
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 4
PHASE 1: INITIAL ASSESSMENT
C
ROOF MEASUREMENT
Purchase a RoofR satellite measurement for accurate roofing work estimation
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 5
PHASE 2: DOCUMENTATION & ESTIMATES
D
GOOD-FAITH ESTIMATE
Create detailed estimate based on Xactimate software for each damaged area
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 6
PHASE 2: DOCUMENTATION & ESTIMATES
E
WEATHER VERIFICATION
Confirm weather in area matches damages to ensure a valid storm claim exists
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 7
PHASE 2: DOCUMENTATION & ESTIMATES
F
BUILDING CODES RESEARCH
Research and list building codes for each area of damage vs. home or property needs
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 8
PHASE 3: INSURANCE SUBMISSION
G
DOCUMENTATION SUBMISSION
Submit direction of pay, contingency agreement, good-faith estimate, and company licensing to insurance carrier
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 9
PHASE 3: INSURANCE SUBMISSION
H
MEET FIELD ADJUSTER
Meet carrier's field adjuster on roof to review damages. May include second adjuster or engineer consultation
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 10
PHASE 4: INSURANCE FOLLOW-UP
I
INSURANCE FOLLOW-UP
Average 18 calls per claim
Persistent follow-up with carrier to get first ACV check sent
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 11
PHASE 5: FINANCIAL COLLECTION
J
COLLECT FUNDS & CONFIRM COLORS
Meet with homeowner to collect cleared funds from mortgage/bank and confirm color selections
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 12
PHASE 6: PERMITS & MATERIALS
K
NOTICE OF COMMENCEMENT
Collect signed Notice of Commencement (N.O.C.) to file building permit at homeowner's address
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 13
PHASE 6: PERMITS & MATERIALS
L
ORDER MATERIALS
Create/order material list, schedule labor, and pay for products/materials to start repairs
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 14
PHASE 6: PERMITS & MATERIALS
M
SCHEDULE DELIVERY
Inform homeowner of materials drop on roof/driveway and confirm labor schedule
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 15
PHASE 7: CONSTRUCTION
N
RE-ROOFING WORK
Re-roofing takes place while documenting all extra damages found. ACV deposit minimum required
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 16
PHASE 7: CONSTRUCTION
O
SUPPLEMENT SUBMISSION
If additional damages found, create supplement to submit to carrier for additional payment
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 17
PHASE 8: INSPECTIONS & PAYMENT
P
DRY-IN INSPECTION
Schedule and coordinate roofing dry-in inspections with city/county building department
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 18
PHASE 8: INSPECTIONS & PAYMENT
Q
COLLECT FINAL PAYMENT
Remaining 50% balance
Collect remaining 50% balance immediately after work completion from homeowner
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 19
PHASE 8: INSPECTIONS & PAYMENT
R
FINAL INSPECTION
Schedule and coordinate final inspections with city/county building department
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 20
PHASE 9: PROJECT COMPLETION
S
COMPLETION DOCUMENTATION
Submit new roof completion/install photos to insurance carrier proving completion
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 21
PHASE 9: PROJECT COMPLETION
T
WARRANTY REGISTRATION
Register new roof with chosen manufacturer for extended warranty coverage
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 22
PHASE 9: PROJECT COMPLETION
U
LIEN & PERMIT CLOSEOUT
Help closing out/removing/satisfying any sub-contractor notices, liens, permits, insurance requests
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 23
PHASE 9: PROJECT COMPLETION
V
COORDINATE INSPECTIONS
Coordinate any wind mitigation or 4-point inspections promised or sold separately
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 24
PHASE 9: PROJECT COMPLETION
W
PROJECT ARCHIVAL
Close out project and upload all documentation to Google Drive/CRM and send to insurance carrier
David Saitta | 904-891-8435 | LAND Roofing Company

## Slide 25
IMPORTANT NOTES
Please Read Carefully
CONTRACTOR PAYMENT
Your contractor is not your bank — they do not 'wait' to be paid. They can help facilitate the process but cannot negotiate or sue your insurance carrier. Only you, a P.A., or lawyer can.
RARE CASE — WAITING ON INSURANCE
If contractor waits on insurance proceeds (no financing), contractor is 100% entitled to recoverable depreciation checks, supplement checks, 1st ACV check, and your deductible.
N.T.O.'S / PRE-LIENS (FL STATUTES 713 PT1)
Sub-contractors or suppliers may send a Notice to Owner (N.T.O.) to secure payment and lien rights. A contractor may lien the customer's home to recover unpaid construction costs.
DEDUCTIBLES — FLORIDA LAW
Any contractor performing insurance-based work that doesn't collect the homeowner's deductible could be charged with a FELONY in Florida. Deductible collection is mandatory.
David Saitta | 904-891-8435 | LAND Roofing Company